# POS System: Development Plan by Feature

Oct 11, 2026 · @I want to create a time tracking system for a a estublishment th

## Overview and scope

This plan builds a single-store restaurant and coffee-shop POS with a customer self-order kiosk, in 8 phases, one feature slice at a time. Version 1 covers menu, ordering, payments, kitchen display, shifts and reports, ingredient inventory, and the kiosk.

| Who | What they do in the system |
| --- | --- |
| Super-admin | Developer or support account. Passes every permission check and is hidden from staff lists. |
| Owner | Runs the business: staff, settings, reports, inventory, credential resets. |
| Manager | Menu, approvals (void, discount, refund), inventory, shifts, reports. |
| Cashier | Takes orders and payments, opens and closes their own shift. |
| Barista or kitchen | Sees and bumps tickets on the kitchen display. |
| Kiosk customer | Orders on a kiosk. The kiosk is a registered device with a limited token, not a user. |

Version 1 is done when a cashier or a kiosk customer can place an order, the bar or kitchen sees it, it is paid in cash or one e-wallet, a receipt is produced, ingredients are deducted, and the shift closes with a report.

Out of scope for version 1: multiple branches, delivery-app integrations, loyalty and vouchers, table-service floor plans, multi-language menus, and thermal printer drivers (browser printing comes first).

## Stack and architecture decisions

Admin screens use plain Inertia; screens that update live use JSON endpoints with TanStack Query. That one rule decides where every new feature's code goes.

architecture · two doors, one service layer

Both doors call the same service classes, so pricing, stock and status rules exist once.

| Layer | Choice | Notes |
| --- | --- | --- |
| Backend | Laravel 13 | Controllers stay thin; business rules live in service or action classes. |
| Auth | Laravel Fortify, session based | Public registration is off; the owner creates staff accounts. |
| Roles and permissions | Spatie Laravel Permission | Roles are bundles of resource.action permissions. |
| Frontend | React 19, TypeScript, Inertia 3 | Pages live in resources/js/pages. |
| UI | Tailwind 4, shadcn/ui | Modal forms for small records, full pages for large ones. |
| Typed routes | Wayfinder | Run php artisan wayfinder:generate --with-form after route changes. |
| Live data | TanStack Query with the api() helper | POS, kitchen display and kiosk. |
| Local state | Zustand | The cart and the idle-lock timer. |
| Real-time | Laravel Reverb and Echo | Polling stays as a fallback. |
| Queue | Laravel queue (database first, Redis later) | Stock deduction, reports, notifications. |
| Devices | Laravel Sanctum tokens | Kiosks and kitchen screens authenticate as devices. |
| Tests | Pest | Feature tests per slice, unit tests for money and stock. |

### Which tool for which job

| Job | Use | Controller returns |
| --- | --- | --- |
| A form with fields (users, settings, menu items) | Inertia <Form> or useForm | back()->with('success', ...) |
| A one-click action (generate PIN, bump, toggle) | router.post or router.delete | back() with a flash |
| Live data without navigation (menu, orders, tickets) | TanStack Query with api() | JSON from /api/v1/... |
| Cart and idle timer | Zustand | Nothing; client only |

## Conventions every feature follows

These rules are fixed so each slice looks the same and money never drifts.

- Money is stored as integer centavos in columns ending in _cents (₱1.00 = 100). Never floats.

- Ids: normal tables use auto-increment ids. Orders and payments also carry a uuid for idempotency.

- Server-side pricing: the server recalculates every price. Prices sent by a client are ignored.

- Snapshots: order lines copy the product name, variant name, price and modifier prices at the time of sale, so menu edits never change history.

- Stock is a ledger: quantities change only by inserting stock_movements rows; stock_levels caches the sum.

- Idempotency: every create-order request carries an Idempotency-Key. A retry returns the first result instead of a duplicate.

- Permissions are named resource.action. The server enforces them with the permission: middleware; the UI only hides buttons with useCan() or <Can>.

- Messages: controllers return back()->with('success', ...). The global InertiaToasts listener shows success, validation and server errors as toasts.

- Soft deletes on menu and inventory master data. Money records are never deleted, only voided or refunded.

- Audit: sensitive actions (voids, refunds, discounts, price overrides, credential resets, role changes) write an audit_logs row.

- Super-admin is never assignable from the UI and is hidden from staff lists.

- Business date: a store day can run past midnight, so reports group by business_date, not by created_at.

## Current status

The access-control foundation and the Users feature are built and working; settings, the audit log and PIN quick-login finish Phase 1.

| Area | Status | Notes |
| --- | --- | --- |
| Starter kit, Fortify login, Wayfinder | Done | Public registration disabled. |
| Roles and permissions (Spatie) | Done | PermissionSeeder, RoleSeeder, UserSeeder; super-admin bypass through Gate::before. |
| Permissions in React | Done | Shared through Inertia; useCan, <Can>, filtered sidebar, error page. |
| Users management | Done | List, search, modal create and edit, role guard, deactivate, PIN. |
| Generate new password or PIN | Done | Owner and super-admin only; shown once through a flash. |
| Active-user middleware | Done | Deactivated accounts are logged out. |
| Toasts for success and errors | Done | InertiaToasts listener with the kit's toaster. |
| Pest tests for access and users | Done | AccessControlTest, UserManagementTest. |
| Settings | To do | Phase 1. |
| Audit log | To do | Phase 1. |
| PIN quick-login | To do | Phase 1; the users.pin column already exists. |
| Menu, orders, kitchen, shifts, inventory, kiosk | To do | Phases 2 to 7. |

## Phase 1 remainder: settings, audit log, PIN quick-login

These three finish the foundation that every later feature depends on.

### Settings

- Needs: table settings (key, value, group, type).

- Backend: SettingsService reads and writes settings and caches them; the cache is cleared on every update. Groups: Business (name, address, TIN, phone), Tax (default rate, inclusive or exclusive), Receipt (header, footer), Orders (pickup number prefix, business-day cut-off hour), Shifts (require an open shift), Kitchen (warning and late minutes).

- Frontend: one Inertia page settings/index with a card per group and one save per group.

- Permissions: setting.view, setting.update.

- Tests: a value saves and is cached; a cashier gets 403; an invalid tax rate is rejected.

- Done when: the owner changes the receipt footer and the new value is used everywhere without a deploy.

### Audit log

- Needs: table audit_logs.

- Backend: an Auditable trait records created, updated and deleted events with old and new values, skipping hidden fields (password, pin). AuditLogger::record() covers custom events: login, credential reset, role change, void, refund. A scheduled job prunes rows older than 12 months.

- Frontend: page audit/index with filters for user, event and date, and a before and after view.

- Permissions: new audit.view for owner and super-admin.

- Tests: editing a user writes one row; the password never appears in a row; a manager gets 403.

- Done when: the owner can answer who changed something and when, for users and settings.

### PIN quick-login

- Needs: users.pin (hashed, already built).

- Backend: POST /pin-login takes a user id and a PIN, checks Hash::check, and logs the user in. Throttle to 5 attempts per minute per user and IP, with a 5-minute lockout after 5 failures. Inactive users and users without a PIN are refused.

- Frontend: a lock screen that lists active staff, a numeric keypad, and a Zustand idle timer that returns to the lock screen after a set time.

- Permissions: none (public but throttled). It is restricted to registered POS devices in Phase 7.

- Tests: a correct PIN works; a wrong PIN fails; throttling locks out; a deactivated user is refused.

- Done when: a cashier switches accounts in under 5 seconds.

## Phase 2: Menu management

The menu is the most important data in the system. The POS and the kiosk both read it, so it is built first and cached.

| Feature | Backend | Frontend |
| --- | --- | --- |
| Categories | CRUD, sort order, active flag | List page with modal create and edit, drag to reorder |
| Products | CRUD, category, base price, taxable flag, station override, sold-out flag | Product list with filters; full edit page with tabs |
| Variants (sizes) | Per-product variants with their own price and a default | Variants tab on the product page |
| Product images | Upload to the public disk, one primary image | Image uploader with preview |
| Modifier groups and modifiers | Single or multiple choice, required, min and max, price change, default, availability | Modifier groups page with modal forms |
| Attach modifier groups | Pivot with sort order | Modifiers tab on the product page |
| Sold-out toggle | One-click availability change, allowed for cashier and manager | Toggle on the product list and on the POS |
| Full menu endpoint | GET /api/v1/menu: one eager-loaded query, cached, cleared by model observers | Used by POS and kiosk through TanStack Query |

Tables: categories, products, product_variants, product_images, modifier_groups, modifiers, product_modifier_groups.

Permissions: menu.view, menu.create, menu.update, menu.delete, plus new menu.availability.

Tests: the menu endpoint returns only active and available items; editing a product clears the cache; a modifier group cannot have min above max; a cashier can toggle sold out but cannot edit a price.

Done when: a full coffee menu with sizes and add-ons is entered through the UI and the menu endpoint returns it in one request. Seed a realistic DemoMenuSeeder so every later phase is tested against real complexity.

## Phase 3: Ordering and payments

This is the core of the system. The server owns all pricing, and every order is created exactly once even when a request is retried.

| Feature | Backend | Frontend |
| --- | --- | --- |
| Order pricing | OrderPricingService prices lines from the database (variant price plus modifiers, times quantity), applies discounts and tax, and returns a full breakdown in centavos | Cart shows the server's totals |
| Create order | POST /api/v1/orders with an Idempotency-Key; one transaction writes the order, lines, modifiers, taxes and a status history row | POS submits the cart and shows the order number |
| Pickup numbers | order_number_sequences row is locked per business date to produce numbers like A-023 | Large number on the confirmation screen |
| Order lifecycle | OrderStatusService allows only valid transitions: open, confirmed, preparing, ready, completed, cancelled, voided | Status badges and filters |
| Discounts | Percent or fixed, per order or per line; senior and PWD discounts require an ID number and manager approval | Discount modal with ID capture |
| Payments | Cash with tendered amount and change; one e-wallet by reference number first; split payments; the order is paid when payments cover the total | Payment screen with quick cash buttons |
| Receipts | Sequential receipt number and a stored snapshot | Printable receipt preview |
| POS screen | Reads the cached menu | Category tabs, product grid, modifier picker, cart in Zustand with persistence, notes, order type, offline banner |
| Orders list | Today's orders with search | Inertia page with detail and reprint |

Tables: orders, order_items, order_item_modifiers, order_status_history, order_discounts, order_taxes, order_number_sequences, payment_methods, payments, discounts, taxes, idempotency_keys, receipts.

Permissions: order.view, order.create, order.update, order.void, discount.apply, discount.manage, payment.take.

Tests: pricing unit tests for rounding, inclusive tax and stacked discounts; the same idempotency key twice creates one order; a client-sent price is ignored; pickup numbers stay unique under parallel requests; a cashier cannot void without approval.

Open item: the senior and PWD calculation (VAT exemption plus the 20% discount) must be confirmed with the store's accountant before launch.

Done when: a cashier takes an order with modifiers, accepts cash, sees the correct change, and the saved totals match the cart to the centavo.

## Phase 4: Kitchen display and real-time

Orders reach the right station the moment they are confirmed, and the cashier sees when they are ready.

| Feature | Backend | Frontend |
| --- | --- | --- |
| Stations | Bar, kitchen, pastry; a product routes to its station override, otherwise to its category's station | Stations admin page |
| Ticket creation | On order confirmation, CreateKdsTickets splits lines by station into kds_tickets and kds_ticket_items | None |
| Kitchen display | JSON endpoint per station, device or staff auth | Full-screen ticket cards with timers that turn amber and red at the thresholds from settings, and a new-ticket sound |
| Bump and recall | Bump an item or a whole ticket; recall the last bump | Large touch buttons |
| Status roll-up | The order becomes ready when every ticket is bumped | Ready board on the cashier screen |
| Real-time | Reverb broadcasts new tickets and status changes on private channels; polling every 5 seconds as a fallback | Echo subscription in a hook that invalidates TanStack queries |

Tables: stations, category_stations, kds_tickets, kds_ticket_items.

Setup: run php artisan install:broadcasting, configure Reverb, and authorize the private channels for staff and for kitchen devices.

Permissions: kds.view, kds.bump.

Tests: items split across two stations make two tickets; bumping the last ticket marks the order ready; a user without kds.view cannot join the channel.

Done when: an order with a drink and a pastry appears on the bar and pastry screens within a second, and bumping both marks it ready at the counter.

## Phase 5: Shifts, receipts, reports

This phase closes the loop on daily cash handling and gives the owner the numbers. A first pilot in the store can start after it.

| Feature | Backend | Frontend |
| --- | --- | --- |
| Open shift | Opening cash count; payments require an open shift when the setting is on | Open-shift screen after login |
| Cash movements | Cash in, cash out, drops and payouts with a reason | Modal on the shift screen |
| Close shift | Counted cash against expected cash, with the variance stored | Close-shift screen with a denomination counter |
| Approvals | Manager PIN approval for void, refund, large discount and price override, recorded in discount_approvals | Approval modal |
| Refunds and voids | Partial or full refund capped at the amount paid; refund receipt | Refund flow from the order detail |
| X report | Mid-day snapshot that does not reset anything | One-click report |
| Z report | End-of-day close with a sequential number; locks the business date | Z report page with print |
| Reports | Daily sales; by item, category, hour, cashier and payment method; discounts, voids and refunds | Report pages with date filters and CSV export |
| Receipt printing | Browser print first; thermal ESC/POS later | Print stylesheet at 80 mm width |

Tables: shifts, cash_movements, receipts, refunds, discount_approvals, z_reports, x_reports.

Permissions: shift.open, shift.close, shift.view-all, payment.refund, report.view, report.export.

Tests: expected cash equals opening cash plus cash payments plus cash in, minus cash out and cash refunds; a Z report total equals the sum of the day's paid orders; a refund cannot exceed its payment; a closed business date accepts no new orders.

Done when: the owner closes a day and the Z report matches the cash drawer and the e-wallet records.

## Phase 6: Inventory, recipes, purchasing

Inventory hooks into paid orders, so it comes after ordering works. Stock is tracked per ingredient through a ledger.

| Feature | Backend | Frontend |
| --- | --- | --- |
| Units and conversions | Units with conversion factors (kg to g, bottle to ml) | Units admin |
| Ingredients | Categories, base unit, reorder level, average cost | Ingredient list and modal form |
| Recipes | One recipe per product or variant with ingredient quantities | Recipe editor on the product page |
| Modifier effects | A modifier can add, remove or replace an ingredient (oat milk instead of whole milk) | Modifier recipe tab |
| Stock ledger | Every change inserts a stock_movements row; stock_levels caches the sum | Movement history per ingredient |
| Automatic deduction | A queued DeductStockForOrder job runs when an order is paid; a unique reference prevents a second deduction | None |
| Stock counts | Count sessions that post variances as adjustments | Count screen |
| Waste | Waste log with a reason that posts a movement | Quick waste modal |
| Low-stock alerts | Notification when stock falls to the reorder level | Dashboard card and bell |
| Suppliers and purchase orders | Supplier prices and purchase orders with statuses | Supplier and purchase order pages |
| Goods receiving | Receipts against purchase orders update stock and average cost | Receive screen |
| Cost reports | Food cost percent, margin per product, usage and variance | Report pages |

Tables: units, unit_conversions, ingredient_categories, ingredients, recipes, recipe_items, modifier_recipe_items, stock_levels, stock_movements, stock_counts, stock_count_items, waste_logs, suppliers, supplier_ingredients, purchase_orders, purchase_order_items, goods_receipts, goods_receipt_items.

Permissions: inventory.view, inventory.adjust, inventory.count, inventory.receive, plus new recipe.manage, supplier.manage, purchase.manage.

Tests: unit conversions are exact; a paid order deducts once even if the job runs twice; an oat-milk modifier removes whole milk and adds oat milk; stock may go negative but is flagged; receiving a delivery updates the average cost.

Done when: selling ten iced lattes lowers milk, beans and cups by the recipe amounts, and the low-stock alert fires at the reorder level.

## Phase 7: Kiosk

The kiosk is another order channel on the same menu and order service, authenticated as a device with a limited token.

| Feature | Backend | Frontend |
| --- | --- | --- |
| Device registration | An admin creates a device and a one-time pairing code; the kiosk exchanges it for a Sanctum token with the abilities menu:read and orders:create | Devices admin page; pairing screen on the kiosk |
| Kiosk app | Same JSON endpoints under /api/v1, channel set to kiosk | Full-screen route with large touch targets and no keyboard |
| Ordering flow | Reuses OrderPricingService and idempotent order creation | Welcome, order type, categories, modifier modal, cart, confirmation |
| Upsell prompts | upsell_rules evaluated per cart | An add-a-pastry step before payment |
| Payment modes | Pay at counter creates an unpaid order and a pickup number; pay at kiosk uses an e-wallet QR | Mode comes from kiosk_settings |
| Idle reset | None | Zustand timer, warning countdown, clears the cart and returns to the welcome screen |
| Remote control | Out-of-service flag and sold-out items apply within about 15 seconds | Out-of-service screen; menu refetch interval |
| Heartbeats | The kiosk pings every 30 seconds; a scheduled job raises a notification after 2 missed minutes | Device status badges |
| Senior and PWD | The order is flagged until staff verify the ID at the counter | Prompt to see the cashier |
| Welcome screens | Promo banners with start and end dates | Rotating screen |

Tables: devices, personal_access_tokens (Sanctum), kiosk_settings, kiosk_sessions, kiosk_heartbeats, kiosk_screens, upsell_rules.

Permissions: device.manage. The kiosk token never uses role permissions.

Tests: a kiosk token cannot call a staff route; a retried kiosk order is created once; unpaid kiosk orders expire after the configured time; an out-of-service kiosk refuses orders.

Done when: a customer builds an order on the kiosk, gets a pickup number, and the cashier pulls it up by number to take payment.

## Phase 8: Hardening and launch

This phase proves the money paths, closes security gaps, and moves the store from the old method to the new system safely.

| Area | Work |
| --- | --- |
| Money paths | Re-test totals, tax, discounts, refunds and rounding against hand-calculated cases |
| Concurrency | Parallel orders for pickup numbers and stock deduction |
| Permissions | List every route; each needs a permission or must be deliberately public; confirm a cashier cannot reach any manager endpoint |
| Security | HTTPS, secure session cookies, 2FA for owner and super-admin, rate limits on login, PIN and kiosk routes |
| Reliability | Daily database and file backups with a tested restore; supervised queue worker; scheduler running |
| Monitoring | Error tracking, log review, kiosk and printer offline alerts |
| Connection loss | Clear offline banner, retries that reuse the idempotency key, and a paper-ticket fallback plan |
| Performance | Check indexes and N+1 queries; warm the menu cache; test on the real tablet |
| Hardware | Test the receipt printer, cash drawer, tablet and kiosk screen in the store |
| Training | One-page guides for cashier, barista and manager |
| Pilot | Run alongside the old method for a few days and compare end-of-day totals |
| Go-live | Checklist, rollback plan and a named support contact for the first week |

## Permissions by feature

Every permission is named resource.action. Super-admin passes every check, so it is not a column. Permissions marked new must be added to PermissionSeeder and RoleSeeder in the phase that introduces them, followed by php artisan permission:cache-reset.

| Permission | Phase | Owner | Manager | Cashier | Barista |
| --- | --- | --- | --- | --- | --- |
| menu.view | 2 | Yes | Yes | Yes | Yes |
| menu.create, menu.update, menu.delete | 2 | Yes | Yes | No | No |
| menu.availability (new) | 2 | Yes | Yes | Yes | No |
| order.view | 3 | Yes | Yes | Yes | Yes |
| order.create, order.update | 3 | Yes | Yes | Yes | No |
| order.void | 3 | Yes | Yes | No | No |
| discount.apply | 3 | Yes | Yes | Yes | No |
| discount.manage | 3 | Yes | Yes | No | No |
| payment.take | 3 | Yes | Yes | Yes | No |
| payment.refund | 5 | Yes | Yes | No | No |
| kds.view, kds.bump | 4 | Yes | Yes | No | Yes |
| shift.open, shift.close | 5 | Yes | Yes | Yes | No |
| shift.view-all | 5 | Yes | Yes | No | No |
| report.view, report.export | 5 | Yes | Yes | No | No |
| inventory.view, inventory.adjust, inventory.count, inventory.receive | 6 | Yes | Yes | No | No |
| recipe.manage, supplier.manage, purchase.manage (new) | 6 | Yes | Yes | No | No |
| device.manage | 7 | Yes | No | No | No |
| user.view | 1 | Yes | Yes | No | No |
| user.create, user.update, user.delete | 1 | Yes | No | No | No |
| user.reset-credentials (new) | 1 | Yes | No | No | No |
| role.manage | 1 | Yes | No | No | No |
| setting.view | 1 | Yes | Yes | No | No |
| setting.update | 1 | Yes | No | No | No |
| audit.view (new) | 1 | Yes | No | No | No |

## Testing strategy

Money and stock get the deepest tests, because a bug there costs real money or real inventory.

| Layer | What it covers | Tool |
| --- | --- | --- |
| Unit tests | Pricing, tax and discount rounding; unit conversions; stock deduction; status transitions | Pest |
| Feature tests | Every route: allowed role works, forbidden role gets 403, validation errors return the right messages | Pest with seeded roles |
| Concurrency tests | Pickup number generation and stock deduction under parallel requests | Pest with parallel processes |
| Idempotency tests | A retried order or payment creates one record | Pest |
| Frontend checks | TypeScript type check, lint and a production build before each merge | npm run build and the project's type and lint scripts |
| Browser tests | The cashier path from cart to paid order, and the kiosk path to a pickup number | Pest browser plugin, added in Phase 8 |

Test data: factories for every model, plus DemoMenuSeeder and DemoInventorySeeder with a realistic coffee menu, modifiers and recipes.

Merge gate: php artisan test, vendor/bin/pint --test and npm run build all pass. Target 100% coverage on OrderPricingService, OrderStatusService and the stock services.

## Checklist for building any new feature slice

A slice is one feature built end to end, following the same twelve steps that Users used.

- Write the migration, model and factory.

- Add a form request with validation and clear messages.

- Write the controller with HasMiddleware permission checks; keep rules in a service class.

- Add the routes, then run php artisan wayfinder:generate --with-form.

- Build the Inertia page; use a modal form for small records and a full page for large ones.

- Add the sidebar item with its permission.

- Add new permissions to PermissionSeeder and RoleSeeder, then run php artisan permission:cache-reset.

- Return back()->with('success', ...) so the toast shows.

- Write an audit entry for sensitive actions.

- Write Pest tests: allowed role, forbidden role, validation, and the business rule.

- Add demo data to the seeders.

- Check on a tablet-sized screen, then update this plan's status table.

Definition of done: tests pass, the permission matrix is updated, the feature works for each role that should use it, and a forbidden role sees a clean 403.

## Timeline and build order

The plan takes about 16 weeks for one developer, and a first pilot can start after Phase 5 with ingredient stock still counted by hand.

roadmap · 8 phases, 16 weeks, pilot in week 9

Build in this order because later phases read data that earlier ones create: menu before orders, orders before the kitchen display, and paid orders before stock deduction. Each phase ends with something demonstrable in the store.

## Post-MVP backlog

These are deliberately left out of version 1. The schema for most of them is already drafted in the database doc.

- Combos and meal deals

- Time-based menus (breakfast, dinner) and channel-only menus

- Table service: floor plan, merge and split tables, transfer orders

- Customers, loyalty points and vouchers

- Multi-language menu text

- Online ordering and delivery-app integrations

- Thermal receipt printing, cash drawer and barcode scanner drivers

- Offline queueing so orders survive a lost connection

- Tips distribution reports and staff scheduling

- Accounting export and e-invoicing

- A second branch (adds a store key to the tables that need it)